ANSAR FAMILY PLATFORM

Feature Feasibility Analysis

Based on Stakeholder Meeting Requirements  |  February 2026

# Executive Summary

I have completed a thorough audit of the entire Ansar Family codebase against all 9 requirements from the stakeholder meeting. The platform is built on Next.js 16 with Convex as the real-time backend, Clerk for authentication, Twilio for SMS, and Resend for email. The architecture is clean and well-organized, which makes most of these changes very feasible.

Here is the bottom line: 6 of the 9 items can be fully implemented within the existing codebase. 2 require external integrations or decisions beyond code. 1 (LLM monitoring) will need to be phased across multiple iterations.

# At-a-Glance Summary

The table below summarizes each requirement, its implementation status, and estimated effort level.

| # | REQUIREMENT | STATUS | EFFORT |
| --- | --- | --- | --- |
| P1 | Google Sign-In Access Fix | CAN IMPLEMENT | 1–2 days |
| P2 | Female Seeker Data Protection | CAN IMPLEMENT | 3–4 days |
| P3 | Publish Videos + Seeker Portal | CAN IMPLEMENT | 1–2 days |
| P4 | Homepage Redesign (3 CTAs) | CAN IMPLEMENT | 3–5 days |
| P5 | My Journey Redesign | CAN IMPLEMENT | 4–6 days |
| P6 | Dashboard Tutorial Tours | CAN IMPLEMENT | 3–4 days |
| P7 | Sister Admin Role | CAN IMPLEMENT | 2–3 days |
| P8 | Partful/Event SMS Integration | REQUIRES EXTERNAL | 2–3 days |
| P9 | LLM Conversation Monitoring | PARTIALLY | Phased: 2–4 weeks |

# Detailed Analysis by Requirement

## P1. Google Sign-In Access Control Fix

Priority: CRITICAL (do this now)

Status: Can implement immediately

Effort: 1–2 days

What I found: The current middleware.ts uses Clerk’s auth.protect() which only checks if a user is authenticated, not their role. This means any Google-authenticated user can access /admin routes. The Convex backend does role checks in some queries, but the Next.js route layer does not enforce roles.

### What needs to change:

- Update middleware.ts to check the user’s role from Clerk metadata before allowing access to /admin, /dashboard, /seeker, and /ansar routes.

- Set publicMetadata.role in Clerk when users are created (the create-account API route already creates Clerk users but doesn’t set metadata).

- Add server-side role verification on each dashboard page component as a second layer of defense.

- Add a redirect for unauthorized access attempts (e.g., show “Access Denied” or redirect to home).

This is a straightforward Clerk middleware enhancement. No schema changes needed.

## P2. Female Seeker Data Protection

Priority: URGENT (before partner onboarding)

Status: Can implement fully

Effort: 3–4 days

What I found: The gender field already exists on both the intakes table and the ansars table (male/female enum). The partner dashboard’s Seekers tab currently shows all contact details (phone, email, address) to all partner_lead users regardless of seeker gender. There is no “Sister Admin” role in the current schema.

### What needs to change:

- Add a “sister_admin” role to the users table’s role union. This requires a Convex schema migration.

- Add a “sisterAdminId” optional field to the organizations table so each hub can designate their Sister Admin.

- Modify the Convex queries for intakes (listAll, getByOrganization) to accept the requesting user’s role and redact phone/email/address for female seekers if the requester is a partner_lead (not a sister_admin or super_admin).

- Update the Partner Dashboard’s Seekers tab and DetailPanel component to show blurred/hidden fields when data is redacted.

- Add a notice banner on the Partner Dashboard: “You will not have visibility into female seeker contacts until a Sister Admin is designated.”

The architecture supports this cleanly. Gender data is already captured, so no intake form changes needed. The redaction logic lives primarily in Convex queries and the dashboard UI components.

## P3. Publish Videos + Connect to Seeker Portal

Priority: HIGH (needed for demos)

Status: Can implement immediately

Effort: 1–2 days

What I found: The Seeker Portal already has a hardcoded video carousel with 5 placeholder YouTube videos. The hub_resources table supports video content with YouTube ID extraction and thumbnail generation. Partner admins can already add YouTube links that are visible to all their seekers or specific individuals.

### What needs to change:

- Replace the 5 hardcoded video IDs in the Seeker Portal with the actual Wudu/basics video IDs once Brother Uzi’s edits are finalized.

- Create a “default resources” system: when a new Seeker signs up, auto-assign the 4 foundational videos as hub_resources. This can be a Convex mutation triggered on intake creation.

- Add a “waswaas/OCD in worship” video as a future content item (content team dependency, not code).

- The partner admin’s ability to add YouTube links is already built — no changes needed there.

This is mostly a content swap plus one small auto-assignment mutation. Very low code effort.

## P4. Homepage Redesign with 3 CTAs + Video

Priority: HIGH

Status: Can implement fully

Effort: 3–5 days

What I found: The current homepage already has three CTA paths (Seeker, Ansar, Partner) with a hero section, mission section, and ecosystem section. It uses Framer Motion for animations and includes a decorative garden SVG animation. There is no background video or “Sheikh explainer” video section currently.

### What needs to change:

- Redesign the hero section: add a muted autoplay background video element (HTML5 <video> tag with autoPlay, muted, loop, playsInline attributes). Add a click-to-unmute toggle.

- Redesign the card layout: replace the current three separate card sections with a unified “shelter/house” visual container that nests Seeker and Ansar within a Partner/Community outer wrapper.

- Ensure the 3 CTAs are prominent above the fold: “Join the Community” (Seeker → /join), “Become an Ansar” (Volunteer → /volunteer), “Register Your Community” (Partner → /partner).

- Add a below-the-fold video panel with a YouTube embed (Sheikh explainer) and a smooth scroll anchor from a “Learn More” link.

- Add a universal login button in the top-right corner of the header. This already links to Clerk’s sign-in flow; it just needs to add post-login routing logic based on user role.

The homepage code is well-structured with separate section components, so this is a UI redesign within the existing architecture. You will need the actual background video file and the Sheikh’s explainer video URL.

## P5. My Journey Redesign (Task-Based Flow)

Priority: HIGH

Status: Can implement fully

Effort: 4–6 days

What I found: The Seeker Portal has a “My Journey” tab that currently shows a linear status tracker (form submitted → paired). It displays the seeker’s pairing status and assigned Ansar’s info. There is no task/milestone system, no journey stages, and no “How did you come to Islam?” field.

### What needs to change:

- New Convex tables: Add a “journey_tasks” table with fields for seekerId, title, description, type (video/attendance/custom), stage (1–5 for the journey stages), isCompleted, assignedBy (partner or system), and targetType (universal vs individual).

- Replace the status tracker UI with a 5-stage journey view: Good Company → Community → Daily Prayers → Knowledge → (5th TBD). Each stage contains its checklist tasks.

- Auto-populate default tasks for new seekers: “Watch Video 1: Wudu”, “Watch Video 2”, etc., plus “Attend Jumu’ah.”

- Add partner-facing task assignment UI in the Partner Dashboard: ability to create universal tasks (all seekers) or individual tasks (specific seeker).

- Add two new optional fields to the intakes schema: “revertStory” (text field for “How did you come to Islam?”) and “referralSource” (“How did you hear about Ansar Family?”).

This is the most significant feature but is cleanly additive — it doesn’t conflict with anything existing. The new journey_tasks table plugs into the existing organization-scoped architecture seamlessly.

## P6. Dashboard Tutorial / Onboarding Tours

Priority: MEDIUM

Status: Can implement fully

Effort: 3–4 days

What I found: None of the three dashboards (Partner, Ansar, Seeker) have any onboarding tour or tooltip walkthrough. Each dashboard does have clearly labeled tabs and sections, which makes tour targeting straightforward.

### What needs to change:

- Integrate a React-based tour library (e.g., react-joyride or driver.js). These work well with Next.js and require no backend changes.

- Define tour steps for each dashboard type: Partner (7 tabs), Ansar (4 sections), Seeker (5 tabs). Each step targets a specific UI element with a tooltip explanation.

- Track tour completion in the users table (add a “hasCompletedTour” boolean field) so it only shows on first login.

- Add a “?” or “How to use” link in each dashboard’s sidebar/nav to re-trigger the tour.

This is a pure frontend feature with a tiny schema addition. No architectural changes needed.

## P7. Sister Admin Role + Conditional Onboarding

Priority: MEDIUM

Status: Can implement fully

Effort: 2–3 days

What I found: The current role system has 4 roles: super_admin, partner_lead, ansar, seeker. There is no sub-role concept. Organizations don’t track a designated Sister Admin.

### What needs to change:

- Add “sister_admin” to the user role union in the schema. Sister Admins get partner_lead-level access to their organization plus visibility into female seeker data.

- Add a “sisterAdminDesignated” boolean (and optional “sisterAdminUserId”) to the organizations table.

- Add a Sister Admin invitation/designation flow in the Partner Dashboard settings or the Super Admin approval flow.

- Show the conditional notice during partner onboarding when no Sister Admin is designated.

This ties directly into P2 (Female Seeker Data Protection) and should be implemented together.

## P8. Partful / Event SMS Integration

Priority: LOWER

Status: Requires external decision

Effort: 2–3 days (after platform selection)

What I found: The platform already has an events table and event creation UI in the Partner Dashboard. Events have title, description, date, time, location, and organization scoping. There is currently no event-specific SMS invitation system — events are displayed in-app only.

### What needs to change:

- Decision needed: Which event platform? Partful, Eventbrite, Luma, or another? Each has different API capabilities and pricing.

- Once selected, integrate their API for event creation from the Partner Dashboard. The existing events table can store the external event ID for reference.

- The event platform handles SMS invitations natively, so no Twilio build is needed.

- For Ansar check-in reminders: add a UX prompt during Ansar onboarding that guides them to set a personal phone reminder. This is a simple UI addition to the volunteer form confirmation page.

The Twilio deprioritization means I can also clean up the existing Twilio SMS code or flag it clearly as optional/deprecated. The Resend email system stays as-is.

## P9. LLM Conversation Monitoring & Journey Analysis

Priority: PHASED (backend work)

Status: Partially implementable — needs phased approach

Effort: 2–4 weeks across multiple phases

What I found: The in-app messaging system is fully built (conversations, participants, messages tables). Messages are stored as plain text in the conversation_messages table. There is no LLM integration, no safety flagging, no conversation analysis, and no gender-based pairing enforcement at the architectural level.

### Phase 1 — Gender Separation Enforcement (1–2 days):

- Add validation to the pairings.create() mutation: reject pairings where seeker and ansar genders don’t match. This is a simple check since both intakes and ansars already store gender.

- Add validation to the messaging system: prevent direct message creation between users of different genders. Check gender from linked intake/ansar records.

### Phase 2 — Safety Flagging (3–5 days):

- Create a Convex action that sends conversation messages to the Anthropic Claude API for content analysis after each message is sent.

- Define safety categories: solicitation, boundary violations, inappropriate content, crisis indicators.

- On detection: create a “safety_flags” table entry with the flag type, a sanitized summary (no raw conversation text), severity level, and the affected conversation ID.

- Send an in-app notification to Super Admin with the flag summary. Send an automated warning message to the offending user.

### Phase 3 — Journey Analysis & Ansar Quality Scoring (1–2 weeks):

- Scheduled Convex action (weekly or on-demand) that analyzes conversation patterns and video completion data per seeker.

- LLM determines journey stage (1–5) based on conversation content and task completion. Store as a computed field visible to Super Admin only.

- Ansar engagement scoring: analyze message frequency, response times, conversation tone. Surface low-engagement pairs for review.

- Build a Super Admin analytics view showing journey stage distribution, at-risk pairs, and Ansar quality metrics.

Key consideration: The Anthropic Claude API (or OpenAI) will need an API key configured as a Convex environment variable. Conversation analysis should be rate-limited and batched to control costs. The “no human reads raw conversations” rule means the safety_flags table stores only summaries, never raw message text.

# Communications Strategy: Twilio Removal

The meeting decided to deprioritize Twilio. Here is what that means for the codebase:

- The Twilio integration currently handles welcome SMS notifications for seekers, ansars, partners, and contacts, as well as pairing notifications. This is approximately 200 lines of code in the notifications.ts module.

- I recommend keeping the Twilio code in place but wrapping it behind a feature flag (environment variable). This way, SMS can be re-enabled per-environment without code changes if the team decides to revisit it.

- Resend (email) stays fully active. All critical notifications (welcome emails, pairing notifications) already have email equivalents.

- The messages audit log table continues to work for email tracking regardless of Twilio status.

# Recommended Implementation Order

Based on the meeting’s priorities and the technical dependencies, here is the order I would suggest:

| SPRINT | FEATURES | DURATION | WHY FIRST |
| --- | --- | --- | --- |
| Sprint 1 | P1 (Auth Fix) + P2/P7 (Female Protection + Sister Admin) | 5–7 days | Security + Safety |
| Sprint 2 | P3 (Videos) + P4 (Homepage Redesign) | 4–6 days | Demo-ready |
| Sprint 3 | P5 (My Journey) + P6 (Dashboard Tours) | 5–8 days | UX Polish |
| Sprint 4 | P8 (Event Platform) + P9 Phase 1 (Gender Enforcement) | 3–5 days | Safety Layer |
| Sprint 5 | P9 Phase 2–3 (LLM Monitoring) | 1–2 weeks | Advanced |

# What I Need From You to Start

- The 4 finalized Wudu video YouTube URLs (for P3)

- Background video file for the homepage hero section (for P4)

- Sheikh explainer video YouTube URL (for P4)

- The 5th journey stage name, if decided (for P5)

- Event platform decision: Partful or alternative? (for P8)

- Anthropic API key for Claude integration (for P9)

- Confirmation on which items to begin with (I recommend Sprint 1: Auth Fix + Female Protection)

Ready to start implementing whenever you give the green light. Just let me know which sprint to begin with.